# Statement of Work

UK Crime Analysis for Real Estate Decision making

# Introduction

The project aims to analyse crime data across various regions within the UK to support strategic decisions within a real estate company. The analysis has been requested by the Head of Sales who requires an overview of crime patterns across multiple regions to better understand which areas may be more or less desirable for property sales, as well as a decision of which regions to analyse further.

# Purpose

The purpose of this analysis is to identify patterns in UK crime data that may influence real estate sales decisions.

The analysis will help answer the following questions:

- Which regions experience higher or lower crime rates/volume?

- What types of crime are most common in each region?

- How does crime change over time?

- Are there any clear geographic crime hotspots?

# Scope

The project will focus on analysing street-level crime data obtained from the UK police open data platform. https://data.police.uk/data/

The scope includes:

- Analysing data from four different police forces.

- Including data across two years (Jan 2024 – December 2025).

- Analysing regional patterns.

- Considering time as a variable – how crime changes over time.

- Creating visualisations to support analysis.

- Producing a crime map to show geographic distribution.

# Tasks

The project will be completed through the following stages:

#### Planning Phase

- Define the project scope and objectives.

- Decide which regions will be included in the analysis.

- Create a Trello board to manage project tasks.

#### Data Preparation

The following steps will be completed in the pre-processing Jupyter Notebook:

- Download small sample dataset and understand structure using Pandas.

- Download all datasets from https://data.police.uk/data/.

- Load multiple datasets into Python using Pandas.

- Verify dataset structure and consistency (matches sample).

- Combine datasets across months and police forces.

- Handle missing values and remove redundant columns.

- Clean and prepare data for analysis.

#### Exploratory Data Analysis

The following steps will be completed in the EDA Jupyter Notebook:

- Analyse crime rates across selected police forces.

- Examine the distribution of crime types.

- Analyse crime trends over time and seasonal trends.

- Identify key crime pattern insights.

- Create visualisations and charts in Python.

- Produce a crime map in Python.

#### Reporting

- Summarise findings in an EDA report.

- Visualisations should support the insights.

- Recommend the two police forces to investigate further.

# Deliverables

The project deliverables include the following:

- Statement of Work.

- Trello board outlining specific project tasks.

- Jupyter Notebook containing the data pre-processing.

- Jupyter Notebook containing EDA steps.

- EDA report containing insights from the data along with visualisations made in Python.

- Data used.

- A README file explaining the parts of the submission.

- GitHub Repo containing all the above (data excluded due to large file size). The GitHub README should contain details on where to obtain the data for reproducibility.

# Schedule

The project will be completed over one week and includes the following stages:

- Project planning: Defining scope and preparing documentation and Trello board.

- Data pre-processing: Loading, cleaning and preparing the data for analysis.

- EDA: Analysing patterns in the data and generating visualisations to support findings.

- Reporting and documentation: Summarising findings and producing the deliverables.

# Requirements and Acceptance Criteria

The project will be considered successful if the following criteria are met:

- At least four police forces analysed.

- At least two years of crime data is included.

- Pre-processing and EDA are conducted in Jupyter Notebooks clearly and efficiently guiding the reader through each step (for validation and reproducibility).

- Visualisations are created using Python libraries and support findings of the EDA process.

- Analysis compares crime patterns across the four regions.

- EDA report provides useful insights for the stakeholder (head of sales).

- Two police forces are recommended for further analysis.

# Budget

No financial considerations are required for this project. All datasets are publicly available online and the analysis will be conducted using free tools such as Python and Jupyter Notebooks.